## Slide 1
PUM 37 CUTOVER

## Slide 2
PEOPLESOFT UPDATE MANAGER (PUM) UPDATES
PUM UPGRADE 1, GOING WELL AND ON TARGET
The PUM UPGRADE aka UCPATH Upgrade project is in motion and the first upgrade is targeted for completion by the end of the year.
The PUM UPGRADE is necessary because UCPath is 20 versions behind on PeopleSoft and will be moving from version 17 to version 37 this coming December.
  This upgrade will:
    Improve stability & reduce support efforts
    Reduce compliance & Security risks
    Expand functionality
    Opportunity to reduce manual work & eliminate customization resulting in fewer errors and delays for our campus and the other 19 UCPath locations.
CSC, ITS, BFS and SSC teams are working together on the testing efforts for this initiative.
Testing is currently in progress and going well, with minimal impact to our campus.

## Slide 3
UCPATH DOWNTIME FOR PUM UPGRADE CUTOVER
Key Dates/Times UCPath System/UCPC Support Services will be Unavailable
Outage 1: December 10th @ 12:00pm - December13th @ 6am
UCPath Online: The self service portal will be unavailable during the key dates noted above.
You will not be able to update any personal information or view your Earning Statements (paystubs)/download W2s or update other personal information during these times.
For issues that need resolution please email UCPathhelp@ucr.edu
If you have an questions or concerns regarding your monthly or biweekly paycheck during this transition period please reach out to the following contacts at the Campus Support Center:
For general questions please email UCPathCSC@ucr.edu
Shared Service Centers will not be able to enter UCPath transactions during these times either

## Slide 4
SYSTEM IMPACTS
System | Impact | 
 | December 10th @ 12 pm – December 13th @ 6 am | After December 13th 6am
UCPath System/Portal | Not available | Fully Available
Cognos/PPS Reports | Not available | Fully Available
ServiceLink | Available, but data will not be current | Available during upgrade, but data may be stale until 12/15
HRDW | Available, but data will not be current | Available during upgrade, but data may be stale until 12/15
SuperDope | Not impacted - SuperDOPE is updated when journals are processed and is not updated daily. | Not Impacted
TARS | Available - PP End Date 12/11/21 is impacted. Job Data must be processed and approved by Thursday 12/9/21 or earlier if change impacts time and leave reporting | Fully Available
EACS | Not available for UCPath | Fully Available
FAU Tool | Available New requests are staged | Fully Available, Staged requests will be processed and available on 12/14 in UCPath
SCT Tool | New requests Not Impacted, Fulfilling requests in UCPath by SSC is impacted during this time | Fully Available

## Slide 5
PLANNED COMMUNICATION
Email to all faculty, staff & student workers on 11/12 & 12/6
Inside UCR Emails
CSC Website, UCPath Online
R’Space Announcement, Tech Alerts

## Slide 6
UCR CAMPUS SUPPORT
Shared Services Centers
BFS
  Payroll deadlines: https://accounting.ucr.edu/payroll-coordination
UCPath Campus Support Center
  For escalated issues that need resolution please email UCPathhelp@ucr.edu
  For general questions please email UCPathCSC@ucr.edu
  Call at 951.827.9500
UCPath phone line is up
Chat feature available via UCPath Online when UCPath Online is live
“Ask UCPath” is available for questions when UCPath Online is live
Employees can request a “call-back” in their “Ask UCPath” inquiries
UCPC SUPPORT

## Slide 7
THANK YOU 