## Slide 1
UCR UCPath
Transaction Processing Pilot Kickoff
May 15, 2019

## Slide 2
Sponsor Welcome
Background
Pilot Summary
  Pilot Objectives & Guiding Principles
  Pilot Structure & Timeline
Training Requirements & Plan
Support Structure
Pilot Success
Next Steps
agenda

## Slide 3: Sponsor Welcome
Ameae Walker – Vice Provost for Academic Personnel

## Slide 4
In the Fall of 2018 the UCR UCPath Sponsors requested that the UCR project team undertake a review of the FOM | UCPath Implementation. The charge included a review and change to our campus transaction processing model to increase visibility and reduce redundancy by leveraging the UCPath native Approval Workflow Engine (AWE).
This review is consistent with the campus position at UCPath go-live in December 2018, that a review of the campus model should be conducted approximately one year after deployment to (1) ensure consistency of tools, processes & training, and (2) further optimize UCR’s campus UCPath organizational structure and transaction processing model.
Pilot Background

## Slide 5
Information Technology Services (ITS) - R'SSC
School of Medicine – Biomed & OB/GYN depts. – R'SSC
Enrollment Management – Undergraduate Admissions dept. – R'SSC
BAS – Housing, TAPS & Fleet Services – R'SSC
School of Business – POSSC
School of Public Policy - POSSC
Graduate School of Education – POSSC
CHASS – Dean's Office, Student Affairs depts. – Harvest
CHASS – English, Philosophy & Eng/Hist/Phil Admin depts. – Harvest
Student Affairs – Student Health Services dept. - Citrus
pilot transaction units

## Slide 6: Pilot Summary
Objective, Summary, Timeline

## Slide 7
Implement a pilot program that modifies UCR’s UCPath operations by leveraging delivered PeopleSoft work-flow to:
  Minimize re-keying of data by moving UCPath transactional activity closer to the source
  Increase UCR visibility into UCPath transactions
UCR’s pilot program should be informed by:
  Operational experience of UCR’s project team, central offices, Shared Services Centers & campus units
  Lessons learned from other production UCPath campuses
The pilot implementation plan should minimize disruption to campus units while pursuing the above objectives.
Objective & guiding Principles

## Slide 8
July – September October – December Post-December
Pilot PhaseS
Phase I
Phase II
Pilot units initiate and approve simple/low-risk processes
Phase III
Pilot units initiate simple/low-risk processes
Pilot units initiate higher-risk/more complete processes
Evaluation and broader implementation of recommended changes

## Slide 9
Pilot Phase I – Unit initiation
Onboarding/ Off-boarding for Persons of Interest
Personal Data & Personal Profile Changes
Position Data Management
On Behalf of Case Management
Voluntary Termination – Staff & Academic
Onboarding & Off-boarding for Contingent Workers
One-Time Additional Pay
*On/Off-boarding & PayPath for Deans & Faculty Admins

## Slide 10
Pilot Phase II – Unit initiation & Approval
Onboarding/ Off-boarding for Persons of Interest
Personal Data & Personal Profile Changes
Position Data Management
On Behalf of Case Management
Voluntary Termination – Staff & Academic
Onboarding & Off-boarding for Contingent Workers
One-Time Additional Pay
*On/Off-boarding & PayPath for Deans & Faculty Admins
Onboarding – Select Academics & Casual/Restricted Staff
Involuntary Termination – Staff & Academics
PayPath – Select Academics & Casual/Restricted Staff
New for Phase II:

## Slide 11
Phase III – Assessment & Transition
Completion of draft pilot assessment report
(January 2020)
Campus involvement in remaining UCPath implementations (through May 2020)
Implementation of recommend pilot changes
(TBD)

## Slide 12
Pilot Phase I & II – Summary Timeline

## Slide 13: Training
Approach, Phases

## Slide 14: APPROACH TO TRAINING
Layered Curriculum Approach to Learning – Training for Phase I of the Pilot will be conducted in 4 distinct layers:
Online Pre-Training [May 29 – June 4]
In-Person Training [June 10 – June 21]
Dress Rehearsal [June 24 – June 28]
Labs [Post Go –Live]
GO LIVE

## Slide 15: APPROACH TO TRAINING (cont.)
Due to the Layered Curriculum Approach to Learning, the following are MANDATORY for all Transactional Units:
  Online Pre-Training
  In-Person Training
  Dress Rehearsal
Labs are optional, but attendance is highly recommended.
Shared Services Centers are required to attend the following training:
  Three In-Person Training courses and one 2 hour session with the SSCs only
  Dress Rehearsal

## Slide 16: DEPARTMENT SAAs
Department SAAs will provision access for transactional unit users upon confirmation that all mandatory training has been completed.

## Slide 17: ONLINE PRE-TRAINING –Phase I
Web-based, will be held (for Phase I) from May 29th to June 4th. Access to this training will be 24/7. Online pre-training is expected to be a total of 16 hours.
Composed of online, self-paced courses and resources that introduce future initiators to UCPath basics and navigation and transactional processes. Online pre-training is composed of 8 modules:
After completing each module, participants will be asked to take a 5 question quiz. Participants will need to pass the quiz with a score of at least 80%. All quizzes will be hosted in the LMS.
Module Name | Description of Training
UCPath Basics | Help Site Overview, PeopleSoft Overview, Basics & Navigation, and WFA Overview
Contingent Workers | Adding, Renewing, Extending, and Completing CWR appointments (with and without positions)
Position Control | View Position Info, Initiate New Position Control Request, and Update Vacant Position Request
One-Time Payment | View One-Time Payment and Submit One-Time Payment Requests
Voluntary Termination | Initiate Voluntary Termination Template and Retirement Template Transactions
Personal Data Changes | Employee Data Inquiry, Initiate Personal Data Change Template Transaction, Update Personal Information
On Behalf of Case Management | Submit Case, Submit on Behalf of Employee, Reopen Closed Cases, Monitor Cases
Person of Interest | Add POI, Add POI Relationship, Approve POI, and Extend or Inactivate POI

## Slide 18: ONLINE PRE-TRAINING – Phase I
Web-based training will be held from May 29th to June 4th. Access to this training will be 24/7.
Online pre-training is expected to be a total of 16 hours.
Online, self-paced courses and resources that introduce future initiators to UCPath basics and navigation and transactional processes. Online pre-training is composed of 8 modules.
After completing each module, participants will be asked to take a 5 question quiz. Participants will need to pass the quiz with a score of at least 80%. All quizzes will be hosted in the LMS.

## Slide 19: IN-PERSON TRAINING – Phase I
Will be held from June 10th to June 22nd.
In-person training is expected to be a total of 30 hours.
Composed of lecture-based and hands-on sessions (using the UCPath Training Environment, in-person training builds on knowledge acquired during the Online Pre-Training. In-Person training is composed of 12 courses (see below and next slide for course details).
Shared Services Centers are expected to attend 4 courses (total of 10 hours of Training). These are highlighted below in yellow.
Course Topic | Course Name | Course Date | Course Time | Course Duration | Course Delivery
UCPath Basics | Intro to UCPath | June 10, 2019 | 10AM – Noon | 2 hours | Lecture Based
UCPath Basics | Handoff Processes | June 10, 2019 | 3PM – 5PM | 2 hours | Lecture Based
UCPath Basics | Payroll Calendars & Automatic Processes | June 11, 2019 | 10:30AM – Noon | 1.5 hours | Lecture Based
UCPath Basics | Troubleshooting & Understanding Downstream Impacts | June 11, 2019 | 2PM – 5PM | 3 hours | Lecture Based
UCPath Basics | On Behalf Of Case Management | June 13, 2019 | 9:30AM – 11:30AM | 2 hours | Scenario Based

## Slide 20: IN-PERSON TRAINING – Phase i
Will be held from June 10th - June 22nd.
In-person training is expected to be a total of 30 hours.
Composed of 12 lecture-based and hands-on sessions (using the UCPath Training Environment), builds on knowledge acquired during the Online Pre-Training.
4 in person courses will be provided to Shared Services Centers.

## Slide 21: IN-PERSON TRAINING (cont.) – Phase I
Course Topic | Course Name | Course Date | Course Time | Course Duration | Course Delivery
Position Management | Position Control | June 13, 2019 | 1PM – 5PM | 4 hours | Scenario Based
Contingent Worker | Contingent Workers: Add, Renew, Extend, and Complete | June 14, 2018 | 9AM – Noon | 3 hours | Scenario Based
Personal Data Change | Personal Data Changes & Person Profile Approval Role | June 17, 2019 | 10AM – Noon | 2 hours | Scenario Based
Additional Compensation | One-Time Payment | June 17, 2019 | 1:30PM – 3:30PM | 2 hours | Scenario Based
Offboarding | Voluntary Termination & Retirement | June 18, 2019 | 1PM – 5PM | 4 hours | Scenario Based
Person of Interest | Person of Interest | June 20, 2019 | 10:30AM – Noon | 1.5 hours | Scenario Based
UCPath Basics | UCPath & Process Overview (Phase I Capstone) | June 21, 2019 | 2PM – 5PM | 3 hours | Lecture Based
Shared Services Centers are expected to attend courses highlighted in yellow. Another meeting session with only the SSCs will also be scheduled during the second week of in-person training for 2 hours.

## Slide 22: DRESS REHEARSAL – Phase I
Dress Rehearsal will take place the week prior to deployment (June 24 – 28).
During the course of the week, various end-to-end scenarios will be tested in the UCPath Testing Environment, including AWE approvals, performed by the Shared Services Centers.
Expected duration of the Dress Rehearsal is 20 hours over the course of 1 week. The following scenarios will be tested:
Day | Duration | Scenario(s)
Monday, June 24 | 4 hours | Position Control (Create New, Copy Existing, Update Vacant Positions, and On Behalf Case Management)
Tuesday, June 25 | 4 hours | Contingent Worker (Add, Renew, Extend, Complete CWR Appointment, and On Behalf Case Management)
Wednesday, June 26 | 4 hours | Personal Data Change & Person Profile Approval Role
Thursday, June 27 | 4 hours | One-Time Payment and Person of Interest
Friday, June 28 | 4 hours | Voluntary Termination and Retirement (Initiate Voluntary Termination and Retirement Request, and On Behalf Case Management)

## Slide 23: DRESS REHEARSAL – Phase I
Involves production-like execution of end-to-end scenarios in the UCPath Testing Environment, including AWE approvals.
Will take place the week prior to deployment (June 24 – 28).
Partners Shared Services Centers with client pilot units.
Expected duration of the Dress Rehearsal is 20 hours over the course of 1 week.

## Slide 24: LABS – Phase I
Web-based (via Zoom) and in-person (location(s) TBD, but will likely be on campus), will be held after Phase I Pilot Deployment on a weekly basis.
These optional sessions are designed to assist Transactional Unit initiators in transacting REAL requests in the UCPath Production Environment.
Meeting cadence will decrease over time.
Week After Phase I Deployment | Number of Labs per Week | Modality
Week 1 | 4 labs | In-Person & via Zoom
Week 2 | 4 labs | In-Person & via Zoom
Week 3 | 3 labs | In-Person & via Zoom
Week 4 | 2 labs | In-Person & via Zoom
Week 5 | 2 labs | One In-Person, one via Zoom
Week 6 | 1 lab | In-Person & via Zoom
Week 7 | 1 lab | Zoom Only
Week 8 | 1 lab | Zoom Only

## Slide 25: LABS – Phase I
Web-based (via Zoom) and in-person, will be held during Phase I Pilot on a weekly basis.
These optional sessions are designed to assist Transactional Unit initiators in transacting requests in the UCPath Production Environment.
Meeting cadence will decrease over time.

## Slide 26
The project team & Shared Services Centers will provide comprehensive support to pilot units, including:
  Updated project documentation and job aids
  Just-in-time training & support during the pilot (labs)
  Project hypercare structure
  Support scenario matrix
More information about support will be provided in future meetings.
Pilot support

## Slide 27
As a pilot initiative, success will primarily be determined by evaluating the impact of the pilot changes on visibility & redundancy.
The project team, working with Shared Services, is developing a number of objective & subjective measurements to assist in the overall evaluation of the pilot.
These measures will include:
  Evaluation of pilot unit and Shared Services performance
  Feedback on pilot participants’ experiences
More information on metrics will be provided in upcoming pilot meetings.
Metric/Success measures

## Slide 28
Transactional Units and their relevant SSCs should meet to discuss their pilot engagement and determine contacts for each entity and process.
Transactional Units should review the mandatory training schedule in this presentation and hold the dates/times - more information to come.
Questions?
next steps